# InspectionBrick Pre-Customer Pilot Checklist

This checklist ensures you are fully prepared to deliver a credible, low-risk pilot for your first customer (5–15 assets), with backup units and rapid support.

# 1. Demo-Ready Hardware & App

• At least 2–3 'golden units' (fully tested, reliable, ready for customer hands-on demo).
• Build 10–15 units in total to allow for pilots, backups, and fast replacements.

# 2. Pilot/Backup Strategy

• Start pilot with 5 customer units.
• Provide 1–2 extra units as immediate backup (customer can swap instantly).
• Customer can always revert to previous process if needed, but goal is zero downtime.

# 3. Basic Setup & Onboarding Guide

• Simple one-pager: powering on, running inspection, charging, troubleshooting.
• Enough for a technician to set up and use without your in-person help.

# 4. Customer Contract/Agreement

• Pilot agreement template: covers ownership, warranty, pilot duration, payment terms.
• NDA if sharing proprietary details or software.

# 5. Support Plan

• Fast response: phone/text/email support directly from you.
• Commitment: swap or fix any unit within 24 hours during pilot.
• Troubleshooting tips/FAQ included with each unit.

# 6. Asset Tracking & Serial Numbers

• Unique serial number on every device.
• Spreadsheet/log of which customer has which device(s).

# 7. Data Handling & Privacy

• Clear answer for: where does the inspection data go? (on device, emailed, cloud, etc.)
• Statement on data ownership in agreement.

# 8. Feedback Loop

• Schedule check-ins after week 1, 2, and 4 of the pilot.
• Ask: What would make this better? What issues did you have?

# 9. Basic Regulatory Compliance

• FCC label or statement included (e.g., 'Contains FCC ID: ...').
• No false certification claims; show awareness of requirements.

# 10. Pricing & Payment Terms

• Decide on invoicing method (all upfront or split).
• State pilot discount terms (if any) clearly in the agreement.

# 11. Spare/Backup Devices

• 1–2 backup devices ready to deliver instantly in case of failure.

# 12. Optional: Web/App Portal or Demo Video

• Even a basic demo video or web dashboard screenshot impresses customers.
• Not required, but helpful for larger/enterprise prospects.

# Summary Table

| Step | Must-Have? | Notes |
| --- | --- | --- |
| Golden units for demo/pilot | ✅ | 2–3 reliable, fully tested |
| Pilot contract & NDA | ✅ | Simple pilot agreement |
| Support plan | ✅ | Direct & fast support |
| Data plan & privacy | ✅ | Be able to answer |
| Regulatory (FCC) label | ✅ | Use modular FCC ID |
| Payment/price clarity | ✅ | Pilot discount, payment schedule |
| Spare/backup units | ✅ | At least 1, ideally 2 |
| Asset tracking | ✅ | Serial numbers, spreadsheet |
| Customer feedback loop | ✅ | Check-ins & learnings |
| Setup/onboarding guide | ✅ | Simple, for non-technical users |
| Demo video or web portal | Optional | Impresses larger prospects |

Checklist complete? You’re ready for your first customer pilot! Focus on learning, iterating fast, and delivering a zero-hassle experience.